## Slide 1
MARKMAN GROUP
markman-group.com
connect@markmanassociates.com

## Slide 2
Proposed Proof of concept
2
Goal: define and implement optimal workflows, introduce effective data governance practices, and ensure DealCloud is utilized to its full potential.
Objective: deliver quick wins early in the process, enabling the firm to experience immediate benefits, such as reducing manual effort, improving data accuracy, and supporting users in maintaining high data quality.
Roles:
Markman Group will support the initiative by providing technical expertise and guidance, helping to implement solutions efficiently while assisting with key activities such as data integration, automation, and reporting.
Metropolitan team will lead the current DealCloud assessment as well as future process and requirements gathering.
Metropolitan DealCloud usage optimization
Those quick wins will act as proof of concept for applying similar principles to broader data architecture initiatives in the future

## Slide 3
QUICK WINS – proof of concept
3
METROPOLITAN DATA ARCHITECTURE TECHNICAL SET UP
The primary objective of this phase is to create a robust data pipeline that enables near real-time data availability.
2. DATA CLEANSING FOR DEAL DATA
This phase focuses on cleansing data needed for Deal Team´s Pipeline and Funnel reports.
3. DATA QUALITY MONITORING & REPORTING DASHBOARD
This phase aims to provide clear visibility into data hygiene, enabling proactive management and timely resolution of data issues.
4. AUTOMATED EMAIL NOTIFICATIONS
The goal of this phase is to create an efficient feedback loop that proactively informs users about data issues, driving timely updates and reducing manual follow-ups.
5. AUTOMATION OF PIPELINE AND FUNNEL REPORTS
The phase aims to automate creation and maintenance of Pipeline and Funnel reports using PowerBI.
6. TRAINING AND CHANGE MANAGEMENT
This phase ensures users are comfortable with the tools and processes, with continued support available as needed.
Markman Group's approach involves two parallel tracks: alongside developing a strong data governance framework we´ll be focused on delivering early, tangible results. Based on the Phase 1 analysis (Current State Assessment), Markman Group will implement DealCloud automated quality checks and dashboards. This will not only reduce manual effort and improve data accuracy but also provide Metropolitan with faster access to improved data insights.

## Slide 4
Project DETAILS
4
1. METROPOLITAN DATA ARCHITECTURE TECHNICAL SET UP
During this phase Markman Group will establish the technical foundation in alignment with the proposed data architecture. By focusing initially on DealCloud, we reduce complexity while setting up a scalable framework that can be expanded in the future not only to ingest all DealCloud data, but other systems too.
1
TASK | OUTPUT
Define Technical Requirements | Technical Requirements Document (API integration, data flow, reporting needs)
Design Data Architecture (PoC) | Architecture Blueprint (API → Data Lake → SQL Database)
API Integration Setup | Established API Connection to DealCloud (automated data extraction process)
Data Ingestion into Azure Data Lake | Automated Data Ingestion Pipeline (structured raw data from DealCloud)
Set Up Azure SQL Database | Configured SQL Database Environment (ready for curated data storage)
Configure Data Integration Orchestration (ADF) | Automated Data Flow Setup (schedule data pulls and manage workflows)
Technical Testing & Validation | Verified Data Flow, API Connection, and Storage Integrity
2
3
4
5
6
7
(*) We believe a data lake POC would be beneficial in showcasing the solution's capabilities. However, if deemed unnecessary at this stage, we can proceed without it through automated extractions.
DATA SOURCES
AZURE DATA LAKE STORAGE
AZURE SQL DATABASE
Data Pipelines
Stored Procedures
Data engineering
The primary objective of this phase is to create a robust data pipeline that enables near real-time data availability. To achieve this, we will implement APIs for seamless data integration between DealCloud and the Azure data environment. Initially, we will focus on ingestion of the data needed for Deal Team’s Pipeline and Funnel reports
This technical setup ensures data can flow efficiently from DealCloud into the centralized architecture, supporting advanced reporting, analytics, and automation while laying the groundwork for future data initiatives.

## Slide 5
Project DETAILS
5
2. DATA CLEANISNG FOR DEAL DATA
3. DATA QUALITY MONITORING & REPORTING DASHBOARD
TASK | OUTPUT
Identify initial cleansing rules. | List of initial cleansing rules.
Collaborate with the Deal Team to define and implement data quality enhancement rules. | List of agreed-upon business rules for handling inconsistencies, duplicates, missing data, etc.
Data cleansing | "Deal Cloud Data Directory"
During this phase Markman Group will lead the cleansing of data needed for Deal Team´s Pipeline and Funnel reports.
The primary deliverable of this phase will be a comprehensive "Deal Cloud Data Directory" report. This document will provide a structured overview of key data elements, including the system of origin, field names, definitions, applied rules, and responsible teams for each data point.
1
2
3
The initial phase of the project will focus on establishing rules for data cleansing. Once this is done Markman Group will collaborate with the Deal Team to define and implement data quality enhancement rules
TASK | OUTPUT
Design Power BI dashboard to visualize data quality metrics | Dashboard Wireframes and Design Specifications
Connect Power BI to Azure SQL Database for real-time monitoring | Established Data Connection for Live Data Feeds
Define dashboard KPIs (e.g., missing data fields, outdated records) | Documented List of Data Quality KPIs
Develop Deal Cloud data quality report with drill-down features | Interactive Power BI Report with Drill-Down Capabilities
Markman Group will develop a solution to monitor and improve the quality of data within DealCloud.
1
2
3
4
* To ensure quick delivery and immediate value, the dashboard development will not be dependent on the Azure SQL Database setup. We will initially build the solution using direct data exports from DealCloud, following an agile approach to deliver early results. Once the Azure environment is fully established, the data connection will seamlessly switch to the SQL Database
We will design and implement a Power BI dashboard that visualizes key data quality metrics. By defining critical KPIs and incorporating drill-down features, the dashboard will allow users to identify data gaps and track progress over time.

## Slide 6
Project DETAILS
6
4. AUTOMATED EMAIL NOTIFICATIONS
5. AUTOMATION OF PIPELINE AND FUNNEL REPORTS
TASK | OUTPUT
Design workflows to identify data quality issues automatically. | Workflow Design Documents
Set up automated email notifications for data owners with pending data issues. | Automated Notification System for Data Quality Alerts
Schedule regular scheduled jobs for continuous monitoring. | Scheduled Jobs for Automated Data Quality Checks
Test automation workflows to ensure timely and accurate notifications | Test Results and Adjusted Workflows
Markman Group will design and implement an automated notification system to enhance data quality maintenance within DealCloud.
This phase will significantly improve the data cleansing process, reduce manual effort, and help maintain high data quality standards, ensuring that users receive clear, actionable tasks tailored to their responsibilities.
1
2
3
We will develop workflows that automatically identify data quality issues, such as missing fields, outdated information, or inconsistent entries. The system will send personalized email notifications to each responsible user, consolidating all required updates into a single, easy-to-navigate message.
TASK | OUTPUT
PowerBI Architecture Technical Set Up | Establish PowerBI environment/Ensure the existing environment is ready to be used.
Planning Phase | Business requirements Establish Access levels and user roles
Automation of data extraction and transformation | Data used for reports Will be the one that has been cleansed as part of step 2
Dashboard Design & Prototyping | Initial mock-up Prototype with basic visualization elements
Development & Implementation | Interactive Power BI Dashboards with real-time data integration
Deployment & Training | Training sessions and user guides for business users
The automation of these reports using Power BI aims to improve efficiency, accuracy, and accessibility while reducing the time spent on report generation.
1
2
3
4
This automation will enhance data accuracy by reducing human errors, ensuring that stakeholders always have access to the latest insights. Interactive dashboards will replace static reports, allowing users to drill down into key metrics and analyze trends.
4
5
6
Dashboard Design and Prototyping is dependent on PowerBI Architecture Technical Set. Once the infrastructure is ready, the dashboard design can kick off.

## Slide 7
Project DETAILS
7
6. TRAINING & CHANGE MANAGEMENT
Markman Group will provide targeted training to help users effectively work with the new data quality dashboard, automated email notifications, Pipeline and Funnel dashboards
TASK | OUTPUT
Develop user training materials for new workflows and dashboards | Training Manuals & Guides
Conduct training sessions for DealCloud and reports users | Training Sessions
Provide documentation for API workflows and dashboard usage | Technical Documentation for APIs, Dashboards, and Processes
Post-implementation support | Defined Support Channels
1
2
3
4
Markman Group will also deliver technical documentation for all implemented processes to support ongoing use. This phase ensures users are comfortable with the tools and processes, with continued support available as needed.
Training Scope: Markman Group will develop training materials related to developments and deliverables performed. Metropolitan will handle DealCloud process training.

## Slide 8
PROJECT WIDE ACTIVITIES
8
In parallel, with a broader timeline, there are some activities such as the implementation of governance structures and policies to establish a consistent and standardized usage of DealCloud that need to happen to lay the foundation for long term data management. While Markman Group will provide consultation on some of these, the POC work will be instrumental in enabling and accelerating their completion.
Governance Framework
1
TASK | OUTPUT | Markman | MET
Identify DealCloud Data Fields & Structure | Detailed Data Inventory (fields, data types, usage) | Consulted | Responsible
Identify Data Ownership & Responsibilities | Data Ownership Matrix (RACI) | Consulted | Responsible
Define Roles & Responsibilities (RACI) | RACI Matrix (Data Owners, Data Stewards, DealCloud Support Team) | Consulted | Responsible
Establish Data Governance Framework | Data Governance Policy Document (roles, data stewardship processes) | Responsible | Accountable
Develop Data Quality Management Process | Data Quality Framework (checks, issue resolution process) | Responsible | Responsible
Define Reporting & Dashboard Strategy | Reporting Framework (standard reports, dashboards, KPIs to track) | Accountable | Responsible
2
3
4
6
5
*Metropolitan is responsible for aligning and designing process and Markman Group is responsible for developing the compliance check and rules.
Deal Cloud Customization (Upon Demand)
The DealCloud Customization phase focuses on implementing system changes to align the platform with the firm’s defined workflows, data requirements, and business processes.
1
2
3
Markman Group would be responsible of analyzing current integration points and delivering integration map (efforts started during assessment phase)
Metropolitan would be responsible of designing optimized workflows for each team. Standardize fields and structures and onboarding teams to DealCloud. Once Deal Cloud customizes the system Metropolitan would be responsible of testing and leading training efforts.
DealCloud would be responsible of configuring fields & structures in system. Customizing workflows and implementing role-based access controls
This phase will be executed in parallel with governance efforts, ensuring a structured yet flexible approach to improving DealCloud’s usability and effectiveness.
*Additional detail in the Annex
** Consultancy hours have not been included in all activities because we understand that will be managed by Metropolitan, however if required additional hours can be budgeted and included for this purpose.

## Slide 9
Main DELIVERABLES & BENEFITS
9
Quick Wins Main Deliverables
METDATA ARCHITECTURE TECHNICAL SET UP
Infrastructure Setup with API connection and automated data flows
Architecture Blueprint
DATA CLEANSING FOR DEAL DATA
Deal Cloud Data Directory
DATA QUALITY MONITORING & REPORTING DASHBOARD
List of Data Quality KPIs
Interactive PowerBI Data Quality Report with Drill-Down capabilities
AUTOMATED EMAIL NOTIFICATIONS
Workflow Design documents
Automated emails for data quality alerts
AUTOMATION OF PIPELINE AND FUNNEL REPORTS
Automated Pipeline Dashboard
Automated Funnel Dashboard
TRAINING AND CHANGE MANAGEMENT
Training Manuals & Guides
Training Sessions
Benefits
Real - TIME DEAL CLOUD SYNCHRONIZATION
AUTOMATED CONSISTENCY AND QUALITY CHECKS
DEAL CLOUD QUALITY ENHANCEMENTS
INMEDIATE TIME SAVINGS
Pipeline report: Weekly cadence, estimated hours approx. 3-4, annually: 52*3.5 hours = 182 hours
Funnel report: Quarterly/monthly cadence, estimated hours approx.0.5 hours, annually: 12*0.5 = 6 hours
Time spent in data validation

## Slide 10
 | ACTIVITIES | WEEKS |  |  |  |  |  |  |  |  |  |  | 
 |  | WEEK 1 | WEEK 2 | WEEK 3 | WEEK 4 | WEEK 5 | WEEK 6 | WEEK 7 | WEEK 8 | WEEK 9 | WEEK 10 | WEEK 11 | WEEK 12
Metropolitan DealCloud usage optimization project | DealCloud Governance |  |  |  |  |  |  |  |  |  |  |  | 
 | Governance Framework * |  |  |  |  |  |  |  |  |  |  |  | 
 | Deal Cloud Customization |  |  |  |  |  |  |  |  |  |  |  | 
 | Quick Wins |  |  |  |  |  |  |  |  |  |  |  | 
 | Metropolitan Data Architecture Technical Setup (optional) |  |  |  |  |  |  |  |  |  |  |  | 
 | Data Cleansing for deal data |  |  |  |  |  |  |  |  |  |  |  | 
 | Data Quality monitoring & Reporting Dashboard ** |  |  |  |  |  |  |  |  |  |  |  | 
 | Automated email notifications |  |  |  |  |  |  |  |  |  |  |  | 
 | Automation of Pipeline and Funnel Reports |  |  |  |  |  |  |  |  |  |  |  | 
 | Training & Change Management |  |  |  |  |  |  |  |  |  |  |  | 
TECHNICAL SETUP
TIMELINES
*The project timeline is primarily driven by Markman Group's tasks. However, activities dependent on Metropolitan or DealCloud could impact on the overall project duration. DealCloud customization falls under the responsibility of Metropolitan and DealCloud, and they should determine the effort required.
**We will have some early quick wins in the process but Data Governance process running in parallel will keep retro feeding quick wins outputs and retro feeding them
Define DealCloud data fields, structure, ownership, responsibilities, and RACI *
Based on MET and DealCloud timelines
Data Governance Framework and develop data quality management process
Define Reporting & Dashbaording Strategy

## Slide 11
PRICING
PRICING
Phases | Role | Hours | Rate | Total
Deal Cloud Governance | Business Analyst Lead | 80 | $225/hr | $18,000
Quick Wins |  |  |  | 
Metropolitan Data Architecture Technical Setup | Data Engineer | 100* | $200/hr | $20,000
Data Cleansing for Deal Data | Automation Developer | 50 | $180/hr | $9,000
Data Quality monitoring & Reporting Dashboard | Automation Developer PowerBI Developer | 60 60 | $180/hr | $10,800 $10,800
Automated email notifications | Automation Developer | 60 | $180/hr | $7,200
Automation of Pipeline and Funnel Reports | PowerBI Developer | 160 | $180/hr | $28,800
Training & Change Management | Business Analyst | 40 | $150/hr | $6,000
Overall | Project Manager | 48 | $200/hr | $9,600
 | Total | 658 hours |  | $120,200
* Sample Pricing. Actual rates may vary on projects specifics. For example, if instead of doing POC architecture simpler architecture is selected the number of hours on Data Engineer will be reduced accordingly.
11
It is assumed that the data collection activities have been progressed already by Metropolitan, thereby reducing the timeline required for data governance activities.
Markman Group will develop training materials related to developments performed. Metropolitan will handle DealCloud process training.
The Quality dashboard will visualize data quality workflows and metrics identified during ´Data cleansing’ phase, using only data from DealCloud.
In Governance, for those activities where Markman Group acts in a consultative role, we´ll provide guidance on necessary information and formats, but not leading sessions. Session attendance can be included for an additional fee.
Metropolitan will host the solution on their infrastructure and cover associated costs (e.g., PowerBI licenses). Solution maintenance is excluded from the scope.
SCOPE ASSUMPTIONS

## Slide 12
ANNEX
markman-group.com
connect@markmanassociates.com

## Slide 13
Project WIDE ACTIVITIES
13
Deal Cloud Customization – Details
TASK | OUTPUT | Markman | MET | DealCloud Support
Analyze Current Integration Points | Integration Map (API connections, manual data flows) | Responsible | Accountable | -
Define Target Operating Model for DealCloud Usage | Target Operating Model Document (how each team should use DealCloud) | Consulted | Responsible | -
Design Optimized Workflows for Each Team | Workflow Diagrams (Deal Team, IR, Asset Management, etc.) | Consulted | Responsible | -
Standardize Data Fields & Structures | Data Field Dictionary (standardized fields, formats, mandatory fields) | Consulted | Responsible | -
Onboard teams to DealCloud | Teams Onboarding Plan | Consulted | Responsible | -
Configure Data Fields & Structures | Updated DealCloud Data Model (new fields, modified field types, standardized formats) | Informed | Accountable | Responsible
Customize Workflows & Automations | Configured Workflows (stage-specific workflows, task automation within DealCloud) | Informed | Accountable | Responsible
Implement Role-Based Access Controls | Updated Access Permissions (aligned with the data governance framework) | Informed | Responsible | Responsible
Testing & User Acceptance | UAT Test Plans & Results (ensures changes meet business needs and workflows function correctly) | Informed | Responsible | Accountable
Documentation of Changes | System Configuration Documentation (details of all customizations for future reference) | Informed | Accountable | Responsible
User Training on New Features | Training Materials & Sessions (focused on new workflows, fields, and dashboards) | Informed | Responsible | Consulted

## Slide 14
Proposed Proof of concept (2)
14
Those quick wins will act as proof of concept for applying similar principles to broader data architecture initiatives in the future
Goal: reduction in manual data extraction efforts, increased user engagement with dashboards as well as improved decision-making based on real-time insights.
Objective: design and implement a dashboard visualizing PIPE information that allows business users to extract and analyze data from PIPE efficiently, improving decision-making and operational insights.
Roles:
Markman Group will be responsible for driving the business requirements gathering sessions as well as building the dashboard.
Metropolitan team will be responsible for communicating the requirements in due time as well as testing and validating dashboard output.
Visualization of PIPE via PowerBI

## Slide 15
Quick Wins and PROOF OF CONCEPT (2)
15
Markman Group's approach involves two parallel tracks: Alongside developing a strong data governance framework, delivering early, tangible results. Based on the Phase 1 analysis, they will implement automated quality checks and dashboards. This will not only reduce manual effort and improve data accuracy but also provide Metropolitan with faster access to improved data insights.
1. POWERBI ARCHITECTURE TECHNICAL SET UP
This phase focuses on ensuring that the existing environment is ready to be used.
2. PLANNING PHASE
The main goal of this phase defining the business requirements and engaging stakeholders to understand dashboard needs.
3. DASHBOARD DESIGN AND PROTOTYPING
This phase focuses of creating an initial mock-up leveraging the existing PIPE data model and conducting stakeholder review and gather feedback.
4. DEVELOPMENT AND IMPLEMENTATION
This phase focus is on developing an interactive dashboard with real-time data integration, as well as conducting user testing and refining the dashboard based on feedback.
5. DEPLOYMENT AND TRAINING
The phase aims to deploy dashboards to production environment and provide training sessions and user guides for business users.
6. SUCCESS METRICS
This phase ensures the success of the dashboard - reduction in manual data extraction efforts as well as increased user engagement with dashboards.

## Slide 16
TIMELINES - PROOF OF CONCEPT (2)
16
ACTIVITIES | WEEKS |  |  |  | 
 | WEEK 1 | WEEK 2 | WEEK 3 | WEEK 4 | WEEK 5
PowerBI Architecture Technical Setup* |  |  |  |  | 
Planning Phase |  |  |  |  | 
Dashboard Design and Prototyping |  |  |  |  | 
Development & Implementation |  |  |  |  | 
Deployment & Training |  |  |  |  | 
Success Metrics |  |  |  |  | 
* Dashboard Design and Prototyping is dependent on PowerBI Architecture Technical Set. Once the infrastructure is ready, the dashboard design can kick off.

## Slide 17
PRICING – PROOF OF COncept (2)
17
Phases | Markman Group Team | Estimated Hours | Pricing | TOTAL
PowerBI Architecture Technical Setup * | Infrastructure Lead PowerBI Developer | 2,5 2,5 | $210/hr $180/hr | $525 $450
Planning Phase | PowerBI Developer | 10 | $180/hr | $1,800
Dashboard Design and Prototyping | PowerBI Developer | 25 | $180/hr | $4,500
Development & Implementation | PowerBI Developer | 25 | $180/hr | $4,500
Deployment & Training | PowerBI Developer | 10 | $180/hr | $1,800
Success Metrics | PowerBI Developer | 5 | $180/hr | $900
Overall | Project Manager | 10 | $200/hr | $2,000
TOTAL |  | 90 hours |  | $16,475
* Estimations are based on assumption that Metropolitan has PowerBI already set up and the connection with PIPE is established. If that´s not the case, we´ll need to revisit estimations based on the situation.
PRICING
Dashboard contains only PIPE data and does not include any modifications to the PIPE data model.
All measures/KPIs that will be used are already incorporated into the PIPE data model.
The dashboard will include a limited number of tabs (3-5) containing tables that will allow the end users to extract the data in excel.
Each tab will also contain slicers, so that the end users can filter the data before extracting it.
Security limitations (row or object level) currently are considered out of scope.
SCOPE ASSUMPTIONS