## Slide 1: Launch Tracker – Kick-off
March 2023
Enterprise Data & Analytics

## Slide 2
Project Overview
ED&A
Stakeholders
BUSINESS CASE
Launch Excellence CEP initiative has been established to accelerate IQVIAs $ share of launch opportunities, so in order to assess the impact of the launch Excellence CEP and track IQVIA growth on Launches the team has established a set of KPIs and created a dashboard to monitor progress.
Currently Launch team is using tracker created in collaboration with IPM team but is not fully covering needs. Collaboration with ED&A will intend to improve look and feel of Dashboard (current Dashboard is in tabular format and not very user friendly), incorporate additional fields and calculations, feed it with data from source systems and transition to more automated data cleansing.
DATA SOURCES
BENEFITS
Support Business Growth (RIH) in 2023 of +44M$ across Priority Launches by:
Tracking IQVIA performance across Priority Launches
Support key Account leads in understanding strengths and weaknesses, identifying white spaces and opportunities for further engagements/sales
Project Status: Under Assessment
Key Sponsor: Natalie Harb
Process Owners: Alice Cinzia Perego, Deepa Ananthakrishnan
VA SME: Anabel Sableski, Julian Shim
ED&A: Carmen Tejada (PM), Catia Ferreira (Data), Matteo Fedrizzi (Analytics), Sergio Gomez and Petrana Petrova (Reporting)
End Users: Around 100 Internal Users – mainly leadership team, VPs, GADs and Asset Partners.
Scope
Data extraction: Automate data extraction from data source systems (CRM, MRA)
Data transformation: Perform data transformation/mapping as per shared business rules (Annex)
Data visualization: Create dashboard that feeds from source system data based on mock-up version done by VA team (recreation of slides).
Visualizations to be created for 2 personas:
  Leadership team/Presidents: Main KPIs tracked against previous year, size of total opportunity and established goals
  GAD/Asset Partners: Account performance and track it vs previous years
Project management: Coordination and follow-up of project.
* Project Charter provided by Launch team in Annex.

## Slide 3
Data transformation
Power BI dashboard
1
1
Sales Data – daily refresh
Revenue Data – monthly refresh
CRM
MRA
Data extraction
Data visualization
SQL Database
2
LAUNCH Input
Priority Assets
MDM Hierarchy with Pillar/Offerings
Local MDM - Hierarchy & Launch Pillar/Offering + Priority assets – Ad-hoc refresh
3
2
3
Proposed Solution
ED&A
Monthly refreshed
MDM
Alteryx Gallery
Implement check against MDM

## Slide 4
PHASE | Activities | March |  |  |  | April |  |  |  | May |  |  |  | 
 |  | 06/03 | 13/03 | 20/03 | 27/03 | 03/04 | 10/04 | 17/04 | 24/04 | 01/05 | 08/05 | 15/05 | 22/05 | 29/05
PHASE I | Data Access and Extraction CRM (Sales) – ED&A (Data) MRA (Revenue) – ED&A (Data) Manual Inputs WF – ED&A (Data) |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Data transformation Data mapping – ED&A (Analytics) Data reconciliation – ED&A (Analytics) |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Data visualization Data modelling – ED&A (Reporting) Dashboard creation – ED&A (Reporting) |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Data validation/testing – LAUNCH Team |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Deployment Go Live – ED&A |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Hypercare – ED&A |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Regular checkpoints (fortnightly) |  |  |  |  |  |  |  |  |  |  |  |  | 
PHASE II | Provide requirements for next phase |  |  |  |  |  |  |  |  |  |  |  |  | 
Continuous validation
Data Model Analysis
Project Roadmap
ED&A
PHASE I: Leadership Dashboard – Recreation of slides in BI / productionize mockup
PHASE II:
  Dashboard evolution
  Quality Checks
Requirements
Low activity period (On Site Team Event / Easter Holidays)
Project Checkpoints
Go Live

## Slide 5
Risk Matrix
ED&A
Risk/Issue Description | Impact | Mitigation Action | Score | 
Risk Description |  | Mitigation Action | Probability | Impact
Lack of access to IPM business logics | This can impact on data and metrics shown in Dashboard not matching those of IPM | Apply business logics shared by Deepa Continuous output validation with Launch team Access to IPM documentation/logics | High | High
Final layout of the dashboard not yet finalized due to changing requirements + some parameters from dashboard such as Priority Launches also will continue evolving alongside Dashboard life. | This can impact on timelines depending on the magnitude of the changes | Clear process for scope changes – prioritize those critical for Go Live and leave smaller ones for next phase Additional time added after Go Live to manage changes Agree on maintenance model for dashboard once Live | High | High
High volume of data from MRA - all Opportunities in scope. | This can impact on time and system capacity to download report and workflows involved in data transformation | Break down report into several ones Review technical design | High | Medium

## Slide 6
RACI Matrix
ED&A
Project Stage | Action | Product | SME |  | ED&A | 
 |  |  | Launch Team | VA Team | PM | Dev Team
Define | Definition of requirements/business rules | Project Requirements | R | C | I | A
 | Definition of solution architecture | Architecture | I | C | A | R
 | Definition and monitoring of project plan | Project Plan | A | I | R | C
Design | Solution/Data Model Design | Solution Design Document | I | C | A | R
Develop and Debug | Solution/Data Model Development | Solution | I | C | A | R
 | Testing and data validation | Solution | R | C | A | C
 | SDD Sign-Off | Solution Design Document | R | C | A | C
Deployment | Solution Deployment | Operational Handbook | C | I | A | R
 | Hypercare | Operational Handbook | C | I | A | R
R | Responsible – Person working on the activity
A | Accountable- Person with decision authority
C | Consult – Key stakeholder who should be included in decision or work activity
I | Inform – Needs to know of decision or action
Responsibility Matrix

## Slide 7: Annex

## Slide 8: Business Requirements
Project Charter and Business Case- LAUNCH Project
Enterprise Data & Analytics

## Slide 9: Lean Project Charter
LAUNCH Project
Goal Statement: Winning on Launch Excellence is a key strategic priority for IQVIA and the Launch Excellence CEP (customer engagement platform) initiative has been established to accelerate IQVIA’s $ share of launch opportunities. The goals of the Launch excellence CEP are: Establish IQVIA as end-to-end strategic partner for Launch planning and execution Maximize IQVIA success rate by ensuring consistency of best practices and fostering a community based on knowledge sharing Further cement IQVIA’s position as a Thought Leader in Launch Excellence In order to assess the impact of the launch Excellence CEP and track IQVIA growth on Launches the team has established a set of KPIs and created a dashboard to monitor progress. KPIs: TCV, RIH and Opportunity Counts Dashboard personas: Leadership team / Presidents: gain an overview of overall IQVIA performance across main KPIs and track it against previous years, size of total opportunity and established goals GADs/Asset Partners: gain an overview of their account performance (across priority launches and other assets) and track it vs previous years. Deep dive into asset performance and get more granularity in order to identify white spaces and opportunities for future engagements. |  | Current Process: Pilot Dashboard has been created: Launch Revenue Tracker in collaboration with IPM team. Data sources: CRM Finance Other: Priority Assets List, with Launch dates, Launch type, and other Asset Qualifiers (excel file - analysis based on various sources e.g. Plink) Process: Tracker is refreshed at the beginning of the month and data is extracted to manually review and update the Drug classification/product name field in CRM. Post review, Drug classification/product name is fed into asset name field of the tracker. Tracker thus updated has a one-month lag in terms of CRM and finance data
Expected Timeframe: Depending on the objectives we plan to have different timelines in place for resolution. Improve look and feel: V1 end of February 2023 based on VA mock-up (with adaptations where needed) – V2 Q3/Q4 2023 (including visualizations for the two personas) Access to data sources: ASAP at project start Production strategy: in parallel to dashboard development and ready before first release. QC and data maintenance: on-going throughout Add on: Transition to more automated data cleaning: Q2/Q3 2023 |  | Project Team & Stakeholders: Sponsor: Natalie Harb Process Owner: Alice Cinzia Perego, Deepa Ananthakrishnan Facilitator: Carmen Tejada, Ayreen Marin Development and on-going solution management: ED&A Team Participants: Sableski, Anabel (VA SME) End Users: Around 100 Internal Users – mainly leadership team, VPs, GADs and Asset Partners.

## Slide 10: Lean Project Charter
LAUNCH Project
Problem Statement: Elevate the current solution and production process to meet/align to the outlined project goals. Objectives Improve look and feel of the dashboard: current dashboard is in tabular format, not very user friendly and requires improvements in data visualization, filtering and lexicon harmonization. In addition, we are considering incorporating additional fields. We are currently working with the VA team to develop a mock-up version that will have to be adjusted and productionised. Risk: the VA team doesn’t have access to the underlying data source which makes output validation challenging and hinders mock-up development. Mitigation: Grant access to the source system to the VA team Risk: Final layout of the dashboard not yet finalized due to evolving scope and business objectives. In addition, some parameters (such as Priority Launches) that impact filters and data inclusion are expect to continue evolving alongside the dashboard life. Mitigation: additional development time will be required after 1st improved version is released. Establish solution productionisation strategy. Obtain access to data sources: This currently identified as a highly critical risk. A solid connection to the underlying source(data) system will need to established and treated as a must item for the project outlined QC and data maintenance: data are updated monthly in the dashboard with frequent errors and quality issues that are not caught up when releasing it and often identified by the users Add-on workstream to be evaluated: Convert manual data cleaning into full automation: due to issues in the quality, CRM data needs to be cleaned (at the moment QC is limited to asset name field but could be extended to Account name field) before being fed into the dashboard. Current QC process is entirely manual, resource and time consuming. A separate workstream has been put in place to convert the asset name field in the CRM from open text to drop down to partially ease the process, but further controls must be put in place. Opportunity exist to explore how ED&A Team can support with this process of transition into full automation. |  | Project Scope: Report/Dashboard Finalise and sign off reporting requirements for 2 personas. Completion of mock-up Creation of Working Live Dashboard for the 2 personas identified. Production process: Establish data refresh process. This could be fully automated or manual. To define and agree a full data scope (source, contents and structure) Version control & improvement process to be defined and agreed (On-going development resource allocation) QC Robust established process for Data QC and data feed into the Dashboard with assigned accountabilities and progressive transition into full automation. Others(Non-critical) Possibility to download data extracts and ppt from the dashboard to be used for regular updates. Prerequisites Throughout the process we expect full transparency and visibility of the data sources to the project VA SMEs Project management: due to involvement of multiple stakeholders, the ask is to have the ED&A Team to lead clarification of roles and responsibilities and take ownership of project coordination and milestones tracking.

## Slide 11: Business Case
LAUNCH Project
Estimated Tangible/Quantitative and Intangible/Qualitative Benefits of the requested solution: requested solution is expected to result in the following estimated tangible and intangible benefits Support Business growth (RIH) in 2023 of +44M$ across Priority Launches by: Tracking IQVIA performance across Priority Launches Support key Account leads in understanding strengths and weaknesses, identifying white spaces and opportunities for further engagement/sales. |  | 

## Slide 12: Business Requirements
Business Rules
Enterprise Data & Analytics

## Slide 13: Proposed Filters
FILTER | Field Options
Account Size | All Large Pharma EBP
Account Name (link to Account Size architecture must be kept) | All Each Account listed in our reference list
Priority Asset (link to Account Name architecture must be kept) | All Priority Non-Priority
Asset Name (link to Priority Asset and Account Name architecture must be kept) | All Each Asset listed in our reference list
Year | All 2021 2022 2023 2024 2025 2026 2027
FILTER | Field Options
Timeframe | Full Year Year To Date MAT Q1 Q2 Q3 Q4 Months January February March April May June July August September October November December

## Slide 14: Proposed Filters
FILTER | Field Options
Region | All US & Canada EMEA Asia Pacific Latin America Other
Country (link to Region architecture must be kept) | All US Canada UK Germany Spain Italy France Japan, China Australia Other
Offering | All Each of the 5 offerings from Deepa framework
FILTER | Field Options
Metric | RIH (M$) TCV Won (M$) Strike Rate TOT Opportunities Count Won Opportunities Count Hit Rate Penetration Rate (%)
Launch Year | All Earlier than 2017 Each year 2018 onwards
We also need to be able to download full Opps with all opp details (e.g. opp name, opp. ID, stage, Therapy area)

## Slide 15: Business rules and definitions
Tracks all opps Product codes in CRM as per MDM Hierarchy file shared
Account = Customer name level 5 (Cust_Nm_Lvl7) – Global Parent account
Business Unit = Profit center description level 7 (ProfitCenter_Desc_Lvl7)
Time period –
    TCV won & TCV lost = actual close date
    TCV pipe = Expected/Targeted close date
    RIH = RIH of chosen period – Accounting Date
TCV calculations
    TCV won = Stage 6 + 7a + In-Hand
    TCV lost = Lost 7b
    TCV pipe = Stage 1-5
Strike rate% = TCV won / YTD TCV closed
Win rate% = Won Opportunity count / Total Closed Opportunity count
Penetration rate% = Business Unit = Profit center description level 7 (ProfitCenter_Desc_Lvl7)

## Slide 16: Business rules and definitions
Opp count calculations = Should show total (including duplicate) as relevant for launch offering and pillar however, total opps should be unique. Examples of calculations
    Example 1 – Launch Pillar and Total:
      Patient & Market Insights = 4 unique opp IDs, 1 opp ID overlapping with customer engagement
      Customer Engagement = 4 unique opp IDs, 1 opp ID overlapping with Patient & Market Insights
      Total Opp = 9 (not 10)
    Example 2 – Launch Offering and Launch Pillar :
      Forecasting = 2 unique Opp IDs, 1 opp ID overlapping with Opportunity assessment
      Opportunity assessment = 6 unique opp IDs, 2 opp IDs overlapping – 1 with Forecasting, 1 with Product positioning
      Product positioning = 1 unique, 1 overlapping with Opportunity assessment
      Total Patient & Market Insights = 11 (not 13!)
Created opps – $ value of opps created in chosen time period
New Opp – Number of opps created in chosen time period
For 364 priority assets shared, we need to do asset level calculations including single asset and multiple asset opportunities (see next 2 slides for the details on $ value and count calculations